REV. FR. MOSES ORSHIO ADASU UNIVERSITY, MAKURDI

Department of Mathematics/Computer Science

CMP 472: Software Engineering Coursework

GROUP C: TEAM ROLES (DRAFT FOR GROUP REVIEW)

Centre: Centre for Academic Planning and Quality Assurance (CAPQA)

Project: ALABATT-HUB, CAPQA module  |  Version 0.1  |  3 October 2026

# How to review this document

- Read your row. Write Y in the "Agree?" column if the role suits you.

- Write N and a suggestion if you want a different role. Name the role and the reason (for example, "I know PHP, move me to Development").

- Return your adjusted copy to the Project Manager by Monday, 5 October 2026.

- The Project Manager publishes the final version (Version 1.0) on 6 October 2026.

- Each sub-team lead (first name in each section) reports to the Project Manager.

# Management

| S/N | Mat No | Name | Role | Owns (deliverables) | Agree? (Y/N) | Suggested change |
| --- | --- | --- | --- | --- | --- | --- |
| 41 | BSU/SC/CMP/22/65352 | Doosuur Jennifer Terkula | Project Manager | Software Development Plan, schedule, contact with lecturer |  |  |
| 52 | BSU/SC/CMP/22/65233 | Ladi Rachael Idoko | Secretary / Scrum Master | Attendance, meeting minutes, task board |  |  |

# Requirements and Modelling

| S/N | Mat No | Name | Role | Owns (deliverables) | Agree? (Y/N) | Suggested change |
| --- | --- | --- | --- | --- | --- | --- |
| 42 | BSU/SC/CMP/22/65309 | Nathaniel Onoja Okpeh | Lead Analyst | Vision document, collect SEN 201 requirements |  |  |
| 47 | BSU/SC/CMP/22/65162 | Miracle Eleojo Adoyi | Analyst | Use case specifications: Registration, Payment, Accreditation, Audits |  |  |
| 55 | BSU/SC/CMP/22/65316 | Irene Anigo Olong | Analyst | Glossary, use case specifications: Evaluation, Calendar, Statistics |  |  |
| 43 | BSU/SC/CMP/21/61138 | Michael Seun Adepoju | Modeller | Use case diagram, sequence diagrams (StarUML) |  |  |
| 51 | BSU/SC/CMP/22/65251 | Temenge Gospel Iorliam | Modeller | Class diagram (StarUML) |  |  |

# Development

| S/N | Mat No | Name | Role | Owns (deliverables) | Agree? (Y/N) | Suggested change |
| --- | --- | --- | --- | --- | --- | --- |
| 45 | BSU/SC/CMP/22/65160 | Michael Omenor Adikpe | Tech Lead / Architect | Software Architecture Document, code reviews, merges |  |  |
| 49 | BSU/SC/CMP/22/65191 | Sesugh Daniel Aondona | Database Designer | ER diagram, database tables, sample data |  |  |
| 46 | BSU/SC/CMP/21/61167 | Lawrence Achadu Ochapa | Developer, Pair 1 | Registration, login, user roles |  |  |
| 50 | BSU/SC/CMP/22/65217 | David Samuel Emioga | Developer, Pair 1 | Registration, login, user roles |  |  |
| 53 | BSU/SC/CMP/22/65313 | Oluwafemi Marvelous Olawole | Developer, Pair 2 | Online Payment, Accreditation |  |  |
| 44 | BSU/SC/CMP/22/65159 | Bundepun Benjamin Adeli | Developer, Pair 2 | Online Payment, Accreditation |  |  |
| 60 | BSU/SC/CMP/22/65303 | Moses Enenche Ogbu | Developer, Pair 3 | Course and lecturer evaluation, Quality audits |  |  |
| 58 | BSU/SC/CMP/22/65298 | Daniel Ogaba | Developer, Pair 3 | Academic calendar, Statistics |  |  |

# Quality

| S/N | Mat No | Name | Role | Owns (deliverables) | Agree? (Y/N) | Suggested change |
| --- | --- | --- | --- | --- | --- | --- |
| 48 | BSU/SC/CMP/22/65175 | Sesughter Success Ajir | Lead Tester | Test plan, test cases traced to use cases |  |  |
| 56 | BSU/SC/CMP/22/65344 | Ngbede Simon | Tester | Module testing, bug reports on GitHub |  |  |

# Documentation and Presentation

| S/N | Mat No | Name | Role | Owns (deliverables) | Agree? (Y/N) | Suggested change |
| --- | --- | --- | --- | --- | --- | --- |
| 54 | BSU/SC/CMP/22/65296 | Winner Oheji Odey | Technical Writer | Risk List, Supplementary Specification |  |  |
| 59 | BSU/SC/CMP/22/65349 | Kumawuese Evelyn Targema | Technical Writer | User guide, Iteration Assessment |  |  |
| 57 | BSU/SC/CMP/22/65321 | Praise Ohegwu Onah | Presentation Lead | Slides, speaker order, rehearsals |  |  |

# Schedule

| Dates | Phase | Due |
| --- | --- | --- |
| Oct 3 to 9 | Inception | Roles confirmed, SEN 201 requirements, Vision, Glossary, Risk List, Development Plan |
| Oct 10 to 16 | Elaboration | Use case diagram and specs, class diagram, sequence diagrams, Architecture Document, ER diagram, Supplementary Spec, project setup |
| Oct 17 to 24 | Construction | All modules built and reviewed, test cases run, bugs fixed, app deployed online |
| Oct 25 to 27 | Transition | User guide, Iteration Assessment, slides, two rehearsals, print and bind |
| Oct 28 | Delivery | Submit at 10am through class rep, present at FSLI at 2pm |

# Working rules

- Check-in meeting twice a week (15 minutes). Sub-team leads attend. Everyone welcome.

- The Secretary records minutes after each meeting: decisions, and who owns each action.

- Every task sits on the task board with one owner and one due date.

- Developers work on GitHub branches and open pull requests. The Tech Lead reviews before merging.

- Anyone blocked for more than one day tells their sub-team lead.

# Sign-off

Project Manager: ______________________________   Signature: ________________   Date: ____________

Class Rep: ____________________________________   Signature: ________________   Date: ____________